ServiceOS

Complete Build Guide with Claude Code

A step-by-step implementation manual

for building a multi-tenant SaaS platform

from zero to production launch in 30–90 days

Target audience: founders, solo developers, small engineering teams

No prior SaaS build experience required

Based on 15 architectural specification documents

# Table of Contents

This guide is organized into 14 parts. Each part builds on the previous one. Read Part 1 first. After that, you can skip ahead to specific parts as needed.

| Part | Topic | Est. Time |
| --- | --- | --- |
| 1 | What You're Building and Why | 20 min read |
| 2 | What You Need Before Starting | 30 min read |
| 3 | Setting Up Your Workspace | 2 hours |
| 4 | Creating All the Accounts You Need | 1 day |
| 5 | Installing and Configuring Claude Code | 30 min |
| 6 | How to Work with Claude Code Effectively | 45 min read |
| 7 | The 30-Day Build Schedule | Reference |
| 8 | Week 1: Foundation (Days 1–7) | 7 days |
| 9 | Week 2: Services & Engines (Days 8–14) | 7 days |
| 10 | Week 3: Bookings & IVR (Days 15–21) | 7 days |
| 11 | Week 4: Multilingual, Integrations, Billing (Days 22–30) | 9 days |
| 12 | Testing and Quality Assurance | Ongoing |
| 13 | Deploying to Production | 2–3 days |
| 14 | Post-Launch Operations | Ongoing |

# Part 1: What You're Building and Why

## 1.1 The Product in One Paragraph

ServiceOS is a software platform for small businesses that do mobile car detailing or residential cleaning. The platform gives each business a dedicated phone number. When a customer calls that number, an automated voice system (called IVR) greets them in English, Hindi, or Mandarin, walks them through selecting a service, tells them the price, finds an available time slot, and books the appointment — all without anyone answering the phone. The customer receives a text message confirmation. The business owner sees the booking on their dashboard and on their Google Calendar. A reminder text goes to the customer 24 hours before the appointment.

## 1.2 Why This Matters

Small service businesses (solo operators, 2-person crews) lose 30 to 40 percent of their inbound phone calls. They're under a car, inside a house cleaning, or driving between jobs. Every missed call is a lost customer. Existing booking software (Calendly, Acuity, Square Appointments) assumes customers will book themselves through a website. But service business customers call. Often late at night. Often in a language other than English. Often from a noisy job site. ServiceOS solves this exact problem.

## 1.3 Who Uses the Product

Business Owner — the person who owns the detailing shop or cleaning service. They pay for the subscription. They configure the services and prices. They see the daily schedule.

Staff Member — technicians or helpers. They see today's jobs and mark them complete. They cannot change pricing or billing.

Billing Admin — accountant or bookkeeper. They can update payment methods and change plans. They cannot see bookings.

End Customer — the person calling to book a service. They never log in. They just make a phone call.

## 1.4 The Three Subscription Plans

| Plan | Price | Who It's For | Main Limits |
| --- | --- | --- | --- |
| Starter | $29/month | Solo operator testing automation | 1 phone number, English only, 100 SMS, 3 services |
| Growth | $79/month | Active business ready to scale | 2 phone numbers, 3 languages, 500 SMS, 10 services, Google Calendar |
| Pro | $149/month | Multi-person operation | 5 phone numbers, unlimited services, 15 team members, AI features |

## 1.5 Technical Stack (What's Under the Hood)

You don't need to deeply understand these yet. Just know the names. The guide will explain each one as you install it.

- Next.js 14.2+ — the website and app framework

- TypeScript — the programming language (a safer version of JavaScript)

- PostgreSQL on Neon — the database

- Drizzle ORM — the tool that talks to the database

- Clerk Organizations — handles user login and multi-tenant workspaces

- Upstash Redis — fast temporary storage for locks and call state

- Twilio — the phone company that handles calls and texts

- Stripe — handles subscriptions and payments

- Google Calendar API — syncs bookings to each business's calendar

- n8n on Railway — runs automated workflows like sending reminders

- Vercel — hosts the website and runs the code

- OpenAI (optional) — handles AI helper tasks like cleaning up call transcripts

## 1.6 Timeline Overview

| Phase | Duration | Outcome |
| --- | --- | --- |
| Setup (accounts + tools) | 2–3 days | All services provisioned, ready to code |
| Week 1: Foundation | 7 days | Project scaffolded, authentication works, database ready |
| Week 2: Services & Engines | 7 days | Business configuration features, quote and slot engines with tests |
| Week 3: Bookings & IVR | 7 days | Real phone call completes a booking in English |
| Week 4: Polish & Launch | 9 days | Multilingual IVR, Google Calendar, Stripe billing, production launch |
| Total to first paying customer | ~6 calendar weeks | Functional SaaS with real users |

⚠ Important: The 30-day plan assumes one focused developer working about 4–8 productive hours per day with Claude Code. Realistic calendar time is 6 to 8 weeks for a solo developer. Two developers working in parallel can compress it to 4 to 5 weeks.

# Part 2: What You Need Before Starting

## 2.1 Your Computer

You need a modern laptop or desktop. Mac, Windows, or Linux all work. Specifically:

- At least 8 GB of RAM (16 GB recommended)

- At least 20 GB of free disk space

- A stable internet connection

- An operating system that's no more than 3 years old

## 2.2 Software You Need to Install

Install each of these before beginning. Links and install commands are in Part 3.

- Node.js (version 22 or newer) — the JavaScript runtime that runs your code

- Git — version control for your code

- VS Code — the code editor (free, made by Microsoft)

- A terminal — Mac has one built-in, Windows users install Windows Terminal

- Claude Code CLI — the AI assistant that writes code for you

## 2.3 Accounts You'll Create (All Covered in Part 4)

You'll sign up for about 12 services. Most have free tiers to start. Total monthly cost at launch is $100 to $300. Individual accounts needed:

- GitHub (free) — stores your code

- Vercel (free, upgrade to $20/mo at launch) — hosts your website

- Neon (free, upgrade to $19/mo) — your database

- Upstash (free tier works) — fast temporary storage

- Clerk (free up to 10,000 users) — user login

- Stripe (free, takes a transaction fee) — subscriptions and payments

- Twilio (pay-as-you-go, ~$50–200/month) — phone numbers and texts

- Google Cloud Console (free) — for calendar integration

- Railway ($5 + usage, ~$10/month) — runs workflow automations

- OpenAI (optional, ~$5/month) — AI features for Pro plan

- Cloudflare (free) — backups

- Anthropic (pay per use, ~$100–400 total for building) — Claude Code

## 2.4 Skills You Need (Honest Assessment)

This guide assumes you can do these things. If you can't, learn them first.

### Required Skills

- Comfort using a computer terminal (running commands like cd, ls, npm install)

- Basic understanding of how websites work (browsers, URLs, HTML)

- Ability to read instructions carefully and follow them exactly

- Patience for debugging when things go wrong (they will)

- Willingness to read error messages instead of panicking

### Helpful Skills (You Can Learn as You Go)

- Basic JavaScript or TypeScript

- Basic SQL (for looking at your database)

- Basic Git (commit, push, pull)

- Reading other people's code

### Skills You Don't Need

- You don't need to be a senior developer

- You don't need to know React deeply

- You don't need to know how to design databases from scratch

- You don't need to memorize any syntax

💡 Why: Claude Code handles the hard programming. You handle the high-level decisions, the verification, and the business logic.

## 2.5 Mental Preparation

Building a SaaS product takes persistence. Things will go wrong. Here's what to expect:

- You will hit errors daily. That's normal. Error messages are clues, not attacks on you. Read them carefully. Google them. Ask Claude Code to fix them.

- Some days will feel slow. You'll spend a whole day on what felt like a small feature. That's okay. Progress compounds.

- You'll want to quit around day 10. This is when the initial excitement fades and the middle-game grind begins. Push through. The breakthrough moment (first real phone call completing a booking) happens around day 21.

- Don't try to perfect things. Ship the ugly version. Polish comes later.

- Take breaks. Walk every few hours. Sleep 8 hours. Burnout kills more SaaS projects than technical problems.

# Part 3: Setting Up Your Workspace

This part gets your computer ready. Budget 2 hours. Do each step in order. Don't skip any.

## 3.1 Install Node.js

Node.js is what runs your JavaScript code. You need version 22 or newer.

### On Mac

Open the Terminal app. Run these commands:

# Install Homebrew first (if you don't have it)

/bin/bash -c "$(curl -fsSL https://raw.githubusercontent.com/Homebrew/install/HEAD/install.sh)"

# Then install Node.js

brew install node@22

# Verify it works

node --version

# Should print something like v22.x.x

### On Windows

Download the installer from nodejs.org. Pick the LTS version (22.x). Run the installer. Check 'Add to PATH' when asked. Open PowerShell and verify:

node --version

# Should print v22.x.x

### On Linux (Ubuntu/Debian)

# Add the NodeSource repository

curl -fsSL https://deb.nodesource.com/setup_22.x | sudo -E bash -

# Install

sudo apt-get install -y nodejs

# Verify

node --version

## 3.2 Install Git

### On Mac

brew install git

git --version

### On Windows

Download from git-scm.com. Run the installer. Accept all defaults.

### On Linux

sudo apt-get install git

git --version

After installing, configure your identity:

git config --global user.name "Your Name"

git config --global user.email "your@email.com"

## 3.3 Install VS Code

Visual Studio Code is the code editor you'll use. Download from code.visualstudio.com. Install with defaults. Open it once to make sure it works.

Install these VS Code extensions (click Extensions icon on left sidebar, search, install):

- TypeScript and JavaScript Language Features (usually pre-installed)

- Tailwind CSS IntelliSense

- ESLint

- Prettier - Code formatter

- GitLens

## 3.4 Set Up Your Project Folder

Create a folder where all your work will live. Open Terminal (or PowerShell on Windows). Navigate to where you want the project.

# On Mac/Linux

mkdir -p ~/projects

cd ~/projects

mkdir serviceos

cd serviceos

# On Windows PowerShell

mkdir C:\projects

cd C:\projects

mkdir serviceos

cd serviceos

# Verify you're in the right place

pwd

# Should show .../projects/serviceos

## 3.5 Copy the Specification Documents

You have 15 architectural specification documents from the planning phase. These are your source of truth. Claude Code will reference them constantly. Copy them into your project:

# Inside serviceos folder

mkdir -p docs/specs

# Copy all 15 spec files into docs/specs/

# The files are:

#   platform-architecture.md

#   technical-system-architecture-v2.md

#   auth-multi-tenant-design.md

#   database-schema.md

#   frontend-page-structure.md

#   backend-api-specification.md

#   twilio-phone-booking-flow.md

#   ivr-states-and-n8n-workflows.md

#   google-calendar-integration.md

#   stripe-billing-model.md

#   provider-dashboard.md

#   ai-usage-layer.md

#   qa-testing-plan.md

#   deployment-operations-plan.md

#   implementation-package.md

⚠ Do This Now: If you don't have the spec files, you can't proceed. They are the blueprint. Without them, Claude Code has no reference for what to build.

## 3.6 Initialize Git

git init

git add .

git commit -m "Initial commit: specifications added"

## 3.7 Create Two Critical Project Files

Before writing any code, create two files that Claude Code will read every time. These files keep it grounded in your project.

### File 1: CLAUDE.md

This file tells Claude Code about your project. Claude Code reads it automatically at the start of every session. Create CLAUDE.md in the root of your serviceos folder with this content:

# ServiceOS — Project Context for Claude Code

## What This Is

Multi-tenant SaaS for mobile car detailing and cleaning

businesses. Customers call a Twilio number, IVR books the

appointment, syncs to Google Calendar, SMS confirmation is sent.

## Canonical Specifications

All architectural decisions are in docs/specs/.

ALWAYS read the relevant spec before writing code.

NEVER invent patterns not in the specs.

Primary reference: docs/specs/implementation-package.md

## Stack (Locked)

- Next.js 14.2+ App Router

- TypeScript strict mode

- PostgreSQL on Neon, Drizzle ORM

- Upstash Redis

- Clerk Organizations

- shadcn/ui + Tailwind

- React Hook Form + Zod

- TanStack Query v5

- Twilio SDK, Stripe SDK

- n8n on Railway

## Critical Rules (Never Violate)

1. Every tenant query uses withOrg(table, ctx.orgId)

2. orgId comes from extractAuthContext() only

3. Engine functions in lib/engine/ are pure (no DB)

4. Money is integer cents

5. AI never in critical path

6. Booking status changes via transitionBookingStatus()

7. Webhooks are idempotent

8. Slot locking uses Redis SET NX + DB unique constraint

## File Naming

- Files: kebab-case (booking-form.tsx)

- Components: PascalCase

- Functions: camelCase

- Constants: UPPER_SNAKE_CASE

## Before Writing Code

1. Read the relevant spec in docs/specs/

2. Check if similar patterns exist in the codebase

3. Match the existing style

4. Write tests for engine functions

## Current Status

See TODO.md for current task.

### File 2: TODO.md

This file tracks what you're working on. Update it after every session. Create TODO.md with this content:

# ServiceOS Build Progress

## Current Milestone

Week 1: Foundation (not started)

## Current Task

Day 1: Project scaffold + Clerk setup

## Completed

(nothing yet)

## Next Up

- [ ] Day 1: Create Next.js project

- [ ] Day 1: Install dependencies

- [ ] Day 2: Set up authentication module

- [ ] Day 3: Set up Clerk integration

## Blockers

(none yet)

## Notes

(use this space for reminders to yourself)

Commit these files:

git add CLAUDE.md TODO.md

git commit -m "Add project context files"

# Part 4: Creating All the Accounts You Need

This is the most tedious part. Budget a full day. Do it all in one sitting so you don't lose momentum. Some accounts take time to verify (Google Calendar consent screen, Twilio A2P 10DLC) — start those first.

⚠ Start These Immediately: Google OAuth consent screen verification takes 2–4 weeks. Twilio A2P 10DLC approval takes 2–3 weeks. Both block launch. Start them on day one of setup, not day one of coding.

## 4.1 GitHub Account

Go to github.com and sign up. Use your real email. Create a new empty repository named serviceos. Keep it private. Don't initialize with README (you already have files locally).

After the repo is created, connect your local folder:

# Replace YOUR_USERNAME with your GitHub username

git remote add origin https://github.com/YOUR_USERNAME/serviceos.git

git branch -M main

git push -u origin main

## 4.2 Anthropic Account (for Claude Code)

Go to console.anthropic.com. Sign up. Add a payment method. Add $50 initial credit. This gives you enough for about 2 weeks of active development.

Go to API Keys and create a key. Save it somewhere safe — you'll add it to Claude Code in Part 5.

💡 Budget: Expect to spend $100–400 total on Claude Code for the full 30-day build. That's cheap compared to hiring developers.

## 4.3 Vercel Account

Go to vercel.com. Sign up with your GitHub account. This connects automatically. You'll use Vercel to host your website. Free tier is fine to start. Upgrade to Pro ($20/month) before production launch.

After signing up, click 'Add New Project'. Import the serviceos repository you just pushed. Vercel will detect it's a Next.js app (once we create one). For now, you can skip deployment — we'll come back to this.

## 4.4 Neon Account (Database)

Go to neon.tech. Sign up. Create a new project called 'serviceos'. Pick region 'US East (N. Virginia)' or 'AWS us-east-1'. Accept defaults otherwise.

After the project is created, go to Dashboard → Connection Details. Copy the connection string. It looks like:

postgresql://username:password@ep-xxx.us-east-2.aws.neon.tech/neondb?sslmode=require

Save this. You'll need it in your environment variables.

Create three branches for your three environments:

- 'main' branch (already exists) — for production

- Create 'staging' branch from main — for staging environment

- Create 'dev' branch from main — for local development

## 4.5 Upstash Account (Redis)

Go to upstash.com. Sign up. Create a new Redis database. Name: 'serviceos-dev'. Region: 'us-east-1'. Free tier is fine.

After creation, click the database. Find 'REST API' section. Copy the UPSTASH_REDIS_REST_URL and UPSTASH_REDIS_REST_TOKEN. Save both.

## 4.6 Clerk Account (Authentication)

Go to clerk.com. Sign up. Create a new application called 'ServiceOS'. Pick Email and Password as the sign-in method. Also enable Google (optional but recommended).

Important: Enable Organizations. Go to Configure → Organizations and toggle it ON. This is critical — ServiceOS is multi-tenant, and Clerk Organizations handles the tenant isolation.

Get your API keys from the API Keys page:

- NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY (starts with pk_test_)

- CLERK_SECRET_KEY (starts with sk_test_)

Save both. You'll need them shortly. Create a separate Clerk application for production later — don't use test keys in production.

## 4.7 Stripe Account

Go to stripe.com. Sign up. You'll be in Test Mode by default — that's what you want for now.

Create 3 products:

- Click Products → Create Product. Name: 'ServiceOS Starter'. Add a monthly price at $29 and an annual price at $288. Under Metadata, add key 'tier' with value 'starter'.

- Repeat for 'ServiceOS Growth' at $79/month, $792/year, tier 'growth'.

- Repeat for 'ServiceOS Pro' at $149/month, $1488/year, tier 'pro'.

For each price you create, copy the price ID (looks like price_1Pxxxxx) and save it. You'll have 6 price IDs total (3 plans × 2 intervals).

Get your Secret Key from Developers → API Keys. Save it.

## 4.8 Twilio Account

Go to twilio.com. Sign up. Verify your phone number. Add $20 of credit to your account.

From the main dashboard, copy:

- Account SID (starts with AC)

- Auth Token (click to reveal)

Buy your first test phone number:

- Go to Phone Numbers → Buy a Number

- Pick a US number with Voice and SMS capability

- Cost: about $1/month

⚠ Critical: Start A2P 10DLC Registration Now: To send SMS in the United States, Twilio requires A2P 10DLC registration. This takes 2–3 weeks. Start this process today. Go to Messaging → Regulatory Compliance → A2P 10DLC and follow the prompts. You'll need your business tax ID. Without this approval, production SMS won't work.

## 4.9 Google Cloud Console (Calendar API)

Go to console.cloud.google.com. Sign in with a Google account. Create a new project called 'ServiceOS Production'.

Enable the Google Calendar API:

- Click Menu → APIs & Services → Library

- Search for 'Google Calendar API'

- Click Enable

Configure the OAuth consent screen:

- Go to APIs & Services → OAuth consent screen

- Pick 'External' user type

- Fill in: App name (ServiceOS), User support email, Developer contact

- Add scopes: .../auth/calendar.events and .../auth/calendar.readonly

- Add test users (your email for development)

Create OAuth credentials:

- Go to APIs & Services → Credentials

- Click Create Credentials → OAuth client ID

- Type: Web application. Name: ServiceOS Web

- Authorized redirect URIs: http://localhost:3000/api/calendar/callback (add production URLs later)

- Save the Client ID and Client Secret

⚠ Submit for Verification Now: To let any Google user connect their calendar (not just test users), Google must verify your app. This takes 2–6 weeks. Click 'Publish App' → 'Submit for verification'. Do this on day one.

## 4.10 Railway Account (for n8n)

Go to railway.app. Sign up with GitHub. Add a credit card. You'll host n8n here later. Cost is about $10/month.

## 4.11 Cloudflare R2 (Backups)

Go to cloudflare.com. Sign up. Go to R2 → Create Bucket. Name it 'serviceos-backups'. Get an R2 API token with read/write permissions to this bucket. Save the Access Key and Secret Key.

## 4.12 Observability Accounts

### Sentry (Error Tracking)

Go to sentry.io. Sign up. Create a new project. Platform: Next.js. Copy the DSN. Free tier supports 5,000 errors/month.

### Axiom (Log Aggregation)

Go to axiom.co. Sign up. Create a dataset called 'serviceos-logs'. Create an API token with ingest permissions. Save both. Free tier allows 500MB/month.

### Betterstack (Uptime Monitoring)

Go to betterstack.com. Sign up. Create a monitor that pings your /api/health endpoint every 60 seconds. Add your phone number for SMS alerts on downtime.

## 4.13 Save All Credentials Securely

You now have about 30 secret keys and credentials. Save them all in one secure place. Options:

- 1Password (paid, recommended)

- Bitwarden (free)

- Apple Passwords / iCloud Keychain

- A password-protected spreadsheet (least secure, but works temporarily)

⚠ Never Commit Secrets to Git: Never paste your secret keys into code that gets committed. Always use environment variables (.env.local file). Check your .gitignore includes .env.local.

# Part 5: Installing and Configuring Claude Code

Claude Code is the AI programming assistant that will write most of the code. It runs in your terminal, reads and writes files on your computer, runs commands, and uses your specifications as reference.

## 5.1 Install Claude Code

npm install -g @anthropic-ai/claude-code

# Verify installation

claude --version

## 5.2 First Launch

From your project folder, start Claude Code:

cd ~/projects/serviceos

claude

On first launch, Claude Code asks you to log in. Follow the prompts. It opens a browser. Log in with your Anthropic account. Return to the terminal.

## 5.3 Confirm Claude Code Can See Your Project

In the Claude Code prompt, type:

> Read CLAUDE.md and summarize what this project is.

Claude Code should respond with a summary of ServiceOS based on the CLAUDE.md file you created. If it can't find the file, you're in the wrong directory.

## 5.4 Claude Code Essential Commands

| Command | What It Does |
| --- | --- |
| /clear | Clears the conversation, starts fresh. Use between unrelated tasks. |
| /help | Shows all commands |
| /cost | Shows how many tokens you've used and the dollar cost |
| /exit or Ctrl+D | Exits Claude Code |
| Shift+Tab twice | Enter 'plan mode' — Claude plans before executing |
| Ctrl+C | Cancel current operation |
| @filename | Reference a specific file in your prompt |

## 5.5 How Claude Code Makes Changes

Claude Code will ask before:

- Editing files

- Creating new files

- Running terminal commands

- Installing packages

You approve or reject each action. This is your safety net. Always read what it's about to do before clicking Yes.

⚠ Approve Carefully: Don't approve destructive commands without reading them. A command like `rm -rf /` could delete your entire computer. Claude Code won't typically suggest this, but always verify before approving.

## 5.6 Cost Management

Claude Code charges per token used. Approximate costs:

- Simple file edit: $0.01–0.05

- Building a small feature: $1–5

- Building a complex module: $5–20

- Full 30-day build: $100–400 total

Run /cost periodically to check your spending. Set up usage alerts at console.anthropic.com → Settings → Cost alerts.

💡 Save Money: Use /clear between unrelated tasks. This drops old context and saves tokens. Only include the spec files relevant to the current task in the conversation.

# Part 6: How to Work with Claude Code Effectively

This part teaches you the habits that separate a successful build from a frustrating one. Read it carefully before starting the actual build.

## 6.1 The Session Rhythm

Every Claude Code session follows this pattern:

- Start a fresh session: run `claude` in your project folder

- Provide context: 'Read CLAUDE.md and TODO.md'

- State the bounded task: 'Today we're working on [specific thing]. Read [specific spec file]. Then implement [specific files].'

- Let Claude Code work: approve or reject each action

- Verify the output: does it build? do tests pass?

- Commit the work: 'Commit these changes with a descriptive message'

- Update TODO.md: mark what's done, note what's next

- End the session: /exit

## 6.2 How to Write Good Prompts

### Bad Prompt Example

> Build the entire backend

This fails because it's too broad. Claude Code will either overwhelm itself or produce inconsistent code across many files.

### Good Prompt Example

> Read docs/specs/database-schema.md lines 1-100 and

docs/specs/auth-multi-tenant-design.md section 3.

Implement the following files:

1. schema/organizations.ts — Drizzle schema for the

organizations table matching the spec exactly

2. schema/members.ts — Drizzle schema for members

3. schema/enums.ts — PostgreSQL enums (business_type,

member_role)

After implementing:

- Run 'npx drizzle-kit generate' to create the migration

- Verify the migration SQL looks correct

Stop there. Don't implement RLS policies or other tables yet.

This works because it: (1) references specific spec sections, (2) lists exact files to create, (3) specifies what to verify, (4) sets a clear stopping point.

## 6.3 The Golden Rules

### Rule 1: One Bounded Task Per Session

Don't ask Claude Code to build multiple unrelated things in one session. The context fills up, patterns get mixed, and debugging becomes impossible. One module per session. Verify it works. Move on.

### Rule 2: Always Reference Specs

Before writing code, tell Claude Code which spec to read. If you don't, it will invent patterns that don't match your architecture. The specs are your source of truth.

### Rule 3: Never Accept Code You Don't Understand

If Claude Code produces code that looks wrong or does something you don't recognize, ask: 'Explain why you did X'. If the explanation doesn't convince you, push back: 'The spec says Y. Why are you doing X?'

### Rule 4: Verify After Every Session

Never end a session without confirming the code works. Run these commands:

npm run build         # Code compiles

npx tsc --noEmit       # Types are correct

npm test               # Tests pass (if applicable)

npm run lint           # No style errors

### Rule 5: Commit Often

After every successful session, commit. Git history is your rollback mechanism. A bad session that broke things can be undone with `git reset --hard HEAD~1`.

### Rule 6: Tests Are Non-Negotiable for Engine Code

The files in lib/engine/ (quote calculation, slot generation, booking state machine) must have 100% test coverage. If Claude Code tries to skip tests, push back: 'Write the tests now. Engine functions require tests before we move on.'

### Rule 7: Use Plan Mode for Complex Tasks

Before a big feature, enter plan mode (press Shift+Tab twice). Claude Code will write out its plan without executing. Review the plan. If it's good, approve it. If something's off, fix it before code gets written.

### Rule 8: Don't Let Claude Code Install Random Packages

If Claude Code suggests installing a package that's not in your CLAUDE.md stack list, push back. Unauthorized dependencies add risk and complexity.

## 6.4 When Things Go Wrong

### The Build Fails

Copy the exact error message. Start a new Claude Code session. Say: 'I got this error when running `npm run build`. Fix it: [paste error].'

### Claude Code Is Stuck in a Loop

If it keeps trying the same broken fix, press Ctrl+C. Start a new session. Describe the problem differently. Sometimes a fresh context helps it think differently.

### Code Was Written That You Don't Want

# Undo the last commit (keeps the files, just uncommits)

git reset HEAD~1

# Or fully revert (throws away the changes)

git reset --hard HEAD~1

### You're Not Sure What Claude Code Did

# See what changed

git diff

# See recent commits

git log --oneline -20

# Part 7: The 30-Day Build Schedule

This is your daily roadmap. Each day has one main task that takes 4 to 8 hours of focused work. Follow in order. Don't skip ahead — later tasks depend on earlier ones.

| Day | Focus Area | Deliverable |
| --- | --- | --- |
| 1 | Project scaffold + dependencies | Next.js app runs locally |
| 2 | Auth module (roles, permissions, withOrg) | Auth primitives exist with tests |
| 3 | Clerk integration + sign-up flow | User can sign up and sign in |
| 4 | Dashboard layout + sidebar | Empty dashboard displays after sign-in |
| 5 | Database schema (all 20 tables) | Migration runs successfully |
| 6 | Seed data + Clerk webhooks | Clerk syncs users to database |
| 7 | Week 1 review + smoke test | End-to-end signup flow works |
| 8 | Services API (CRUD) | Create, read, update, delete services |
| 9 | Services dashboard page | UI to manage services |
| 10 | Pricing rules CRUD | 4-tab pricing interface |
| 11 | Quote engine (pure function) | 18 unit tests pass |
| 12 | Slot engine (pure function) | 14 unit tests pass |
| 13 | Booking state machine + Redis lock | Atomic slot booking works |
| 14 | Availability dashboard page | Weekly schedule UI + blocked slots |
| 15 | createBookingWithLock + double-booking test | 5 concurrent bookings: only 1 succeeds |
| 16 | Booking status transitions | Cancel, complete, no-show all work |
| 17 | Manual booking form (4-step) | Owner can book from dashboard |
| 18 | Twilio voice webhook + TwiML | Phone call returns greeting TwiML |
| 19 | IVR: language + main menu | Caller can navigate menus |
| 20 | IVR: service selection + quote | Price is read on phone |
| 21 | IVR: book next or pick slot | REAL PHONE CALL BOOKS APPOINTMENT |
| 22 | Hindi + Mandarin scripts | Multilingual IVR works |
| 23 | IVR: cancel + callback flows | Cancel via phone works |
| 24 | n8n setup + booking-confirmed workflow | SMS confirmation arrives |
| 25 | Reminder cron + cancellation workflow | 24h reminder fires |
| 26 | Google Calendar OAuth | Connect calendar from dashboard |
| 27 | Google Calendar event sync | Bookings appear on calendar |
| 28 | Onboarding wizard (5 steps) | New user completes setup |
| 29 | Stripe Checkout + billing | 14-day trial + subscription works |
| 30 | Launch checklist + production deploy | First paying customer onboarded |

## 7.1 Daily Work Pattern

- Morning (30 min): Review yesterday's work. Update TODO.md. Plan today's prompts.

- Main work (3–5 hours): Run 1–2 Claude Code sessions. Verify each output.

- Afternoon (1–2 hours): Test manually. Fix bugs. Commit to git.

- End of day (30 min): Update TODO.md. Push to GitHub. Note blockers.

## 7.2 Weekly Rhythm

- Monday: Plan the week. Review what's coming.

- Tuesday–Thursday: Heads-down building.

- Friday: Deploy to staging. Demo what works to yourself. Celebrate.

- Saturday/Sunday: Rest. Burnout kills SaaS projects.

# Part 8: Week 1 — Foundation (Days 1–7)

Week 1 is setup. By the end, you'll have an empty dashboard that appears when a user signs in. No features yet. But the scaffolding is in place.

## Day 1: Project Scaffold

### Goal

Create the Next.js project. Install all dependencies. Get it running locally.

### Claude Code Prompt

> Read CLAUDE.md. We're starting Day 1 of the 30-day

build plan. Do the following:

1. Run: npx create-next-app@latest . --typescript

--tailwind --app --no-src-dir --eslint

(answer YES to all prompts)

2. Install these dependencies:

- @clerk/nextjs

- drizzle-orm @neondatabase/serverless

- @upstash/redis

- zod @hookform/resolvers react-hook-form

- @tanstack/react-query

- date-fns date-fns-tz

- stripe

- twilio

- lucide-react clsx tailwind-merge

3. Install dev dependencies:

- drizzle-kit vitest @vitest/ui

- @testing-library/react

- @playwright/test

4. Initialize shadcn/ui: npx shadcn@latest init

(defaults are fine)

5. Install essential shadcn components:

- npx shadcn@latest add button card input label

- npx shadcn@latest add dialog dropdown-menu

- npx shadcn@latest add table toast form select

6. Create .env.example with all variables listed in

docs/specs/deployment-operations-plan.md section 3.1

7. Create .env.local by copying .env.example

8. Update TODO.md to mark Day 1 complete

Stop after Step 8. Verify that 'npm run dev' starts

the server on localhost:3000.

### Verification

npm run dev

# Visit http://localhost:3000

# You should see the default Next.js landing page

### End of Day 1

git add .

git commit -m "Day 1: Initial project scaffold"

git push

## Day 2: Authentication Module

### Goal

Build the authentication primitives: roles, permissions, and the withOrg() helper. No UI yet, just the logic.

### Claude Code Prompt

> Read CLAUDE.md. Then read docs/specs/

auth-multi-tenant-design.md in full.

Implement these files:

1. lib/auth/roles.ts

- Role type: 'owner' | 'manager' | 'staff'

| 'billing_admin' | 'viewer'

- Role hierarchy with numeric weights

- canManageMember(actorRole, targetRole): boolean

- assignableRoles(actorRole): Role[]

2. lib/auth/permissions.ts

- PERMISSIONS constant: all 29 permissions from

the spec, mapped to allowed roles

- Permission type derived from keys of PERMISSIONS

- hasPermission(role, permission): boolean

- requirePermission(ctx, permission): throws

ForbiddenError if not allowed

3. lib/auth/context.ts

- AuthContext interface

- extractAuthContext(): reads Clerk auth state,

looks up member in database (stub for now — we

don't have the database yet; throw

"Not implemented" for the DB lookup)

4. lib/db/tenant.ts

- withOrg(table, orgId, ...additionalConditions)

helper that ensures every query has an org_id

filter

5. lib/errors.ts

- ApiError class with statusCode

- SlotUnavailableError (extends ApiError, 409)

- ForbiddenError (extends ApiError, 403)

- NotFoundError (extends ApiError, 404)

Write unit tests in tests/unit/auth/ covering:

- All 29 permissions × 5 roles = 145 test cases

- canManageMember for all role combinations

- assignableRoles returns correct list for each role

Run the tests. All must pass.

### Verification

npm test -- tests/unit/auth

# All tests must pass (about 160 tests)

## Day 3: Clerk Integration

### Goal

Connect Clerk. Build sign-up and sign-in pages. Handle the post-sign-up flow that creates an organization.

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

auth-multi-tenant-design.md sections 1-4.

Tasks:

1. Configure Clerk in app/layout.tsx:

- Wrap the app with <ClerkProvider>

- Add the required metadata

2. Create middleware.ts at the project root that

uses clerkMiddleware to protect all routes except

the marketing and auth routes.

3. Create these pages:

- app/(auth)/sign-up/[[...sign-up]]/page.tsx

with <SignUp />

- app/(auth)/sign-in/[[...sign-in]]/page.tsx

with <SignIn />

- app/(auth)/layout.tsx — centered card layout

4. Create a simple marketing landing page at

app/(marketing)/page.tsx with:

- Hero section: "Automate your booking phone"

- Two CTAs: "Start Free Trial" and "Sign In"

5. Create app/(marketing)/layout.tsx with header

and footer

6. Add to .env.local:

NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=your_key_here

CLERK_SECRET_KEY=your_secret_here

7. Verify the flow:

- Run npm run dev

- Visit localhost:3000 — see landing page

- Click "Start Free Trial" — go to sign-up

- Sign up with a test email

- After sign-up, redirect to /select-org for now

Stop before creating /select-org or the dashboard.

### Verification

Manually test the sign-up flow. Create a test account. Make sure you're redirected correctly after signing up.

## Day 4: Dashboard Layout

### Goal

Build the dashboard shell: sidebar, header, mobile responsive. Role-based navigation.

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/provider-dashboard.md

sections 1-2.

Implement:

1. components/layouts/dashboard-sidebar.tsx

- Sidebar with grouped navigation

(MAIN, CONFIGURE, CHANNELS, MANAGE)

- All 16 dashboard nav items

- Permission-filtered (use hasPermission from

lib/auth)

- Active route highlighting

- Uses lucide-react icons

2. components/layouts/dashboard-header.tsx

- Clerk <OrganizationSwitcher />

- Notification bell (placeholder for now)

- <UserButton />

- Mobile hamburger button

3. components/layouts/mobile-sidebar.tsx

- Sheet component that slides in on mobile

4. components/layouts/page-header.tsx

- Title, description, action button

5. components/auth/permission-gate.tsx

- Takes a permission prop

- Only renders children if user has the permission

6. app/dashboard/layout.tsx

- Combines sidebar + header + content area

- Redirects to /sign-in if not authenticated

- For now, passes a hardcoded 'owner' role

(we'll wire up real role detection on Day 6)

7. app/dashboard/page.tsx

- Simple placeholder: "Welcome to ServiceOS"

- Stat card grid (empty for now)

Test:

- Sign in → see empty dashboard

- Sidebar shows all nav items

- Mobile view (resize browser to 375px width)

shows hamburger

## Day 5: Database Schema

### Goal

Create all 20 database tables. Run the migration. Connect the app to the database.

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/database-schema.md

in full (1,469 lines). This is the most important

spec for today.

Implement:

1. schema/enums.ts

- All 12 PostgreSQL enums defined in the spec

2. schema/organizations.ts through

schema/usage-logs.ts

- 20 files, one per table

- Match the spec exactly: column names, types,

constraints, defaults

- Include all indexes (regular + partial unique)

3. schema/index.ts

- Re-exports all tables

4. drizzle.config.ts at project root:

- schema: './schema/index.ts'

- out: './drizzle/migrations'

- driver: 'pg'

- dbCredentials: { connectionString:

process.env.DATABASE_URL }

5. lib/db/client.ts

- Create Drizzle client using Neon serverless

driver

- Export 'db' instance

6. Add to .env.local:

DATABASE_URL=postgres://... (from Neon)

7. Generate migration:

npx drizzle-kit generate

8. Apply migration:

npx drizzle-kit push

9. Verify by connecting to Neon and listing tables

Do NOT create seed data yet. Do NOT add RLS

policies yet.

### Verification

# In Neon dashboard → SQL Editor:

SELECT tablename FROM pg_tables

WHERE schemaname = 'public';

# You should see all 20 tables listed

## Day 6: Seed Data + Clerk Webhooks

### Goal

Wire up Clerk webhooks so user sign-ups create database records. Add industry templates.

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

auth-multi-tenant-design.md sections 5-7.

Implement:

1. app/api/auth/webhook/route.ts

- POST handler for Clerk webhooks

- Verify Svix signature

- Handle events: user.created,

organization.created,

organizationMembership.created,

organization.deleted, user.deleted

- On user.created: INSERT into members

(when they have an org)

- On organization.created: INSERT into

organizations with onboarding_step = 'industry'

- Each event logs to console with structured

format

2. scripts/seed-templates.ts

- Two templates: CAR_DETAILING_TEMPLATE and

CLEANING_TEMPLATE

- Each has 6 services with variants matching

docs/specs/platform-architecture.md section

on industry templates

3. scripts/seed-dev.ts

- Creates one test organization, one owner

member, car detailing template applied

- Only runs in development

4. lib/templates/car-detailing.ts

- Exports the 6 car detailing services as

typed constants

5. lib/templates/cleaning.ts

- Exports the 6 cleaning services as typed

constants

6. Add to .env.local:

CLERK_WEBHOOK_SECRET=whsec_...

(from Clerk dashboard)

7. In Clerk dashboard → Webhooks:

- Create endpoint:

http://localhost:3000/api/auth/webhook

(use ngrok for testing)

- Subscribe to all user.* and

organization.* events

Test by creating a new org via Clerk UI — verify

it appears in your database.

### Optional: Test Locally with ngrok

To test webhooks from Clerk → your local machine, you need a public URL. Install ngrok (free), run `ngrok http 3000`, use the HTTPS URL as the Clerk webhook endpoint.

## Day 7: Week 1 Review + Smoke Test

### Goal

Run through the entire flow. Fix bugs. Write tests for what exists.

### Manual Test Checklist

- Visit localhost:3000 — marketing page loads

- Click Sign Up — Clerk sign-up page loads

- Create an account with a test email

- After sign-up, reach the dashboard (empty state)

- Sidebar shows all nav items

- Click each sidebar item — they should 404 (pages don't exist yet) but not crash

- Resize browser to mobile width — hamburger appears

- Sign out — redirected to marketing

- Check database: organization and member rows exist

### Claude Code Prompt for Fixing Bugs

> I completed the Day 7 manual test. I hit these

issues: [list them].

Fix each issue. After fixing, re-verify the

affected test case.

# Part 9: Week 2 — Services & Engines (Days 8–14)

Week 2 is about configuration features and the deterministic engines that calculate quotes and generate time slots. By the end, you can configure a business's services and see quote calculations work in unit tests.

## Day 8: Services CRUD API

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

backend-api-specification.md sections on services

endpoints.

Implement these API endpoints:

- GET /api/services — list services with nested

variants

- POST /api/services — create service

(gated by maxServices plan limit)

- PATCH /api/services/[id]

- DELETE /api/services/[id]

- POST /api/services/[id]/variants

- PATCH /api/variants/[id]

- GET /api/services/templates — industry

templates from lib/templates

Supporting code:

- lib/api-handler.ts — apiHandler wrapper that

catches errors and returns standard error format

- lib/validation/services.ts — Zod schemas for

create/update

- lib/billing/gate.ts — requireCountableLimit

helper (stub for now, returns allowed=true

until Day 29)

Use extractAuthContext() and requirePermission()

in every route.

Use withOrg() on every query.

Write integration tests in tests/integration/api/

services.test.ts

## Day 9: Services Dashboard Page

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

provider-dashboard.md section 3.5.

Implement app/dashboard/services/page.tsx:

- Server component that fetches services from

/api/services

- Accordion layout: each service is an expandable

card

- Header shows: service name, duration, buffer,

active toggle

- Expanded view: variant table (name,

base_price_cents, ivr_keypad_digit,

is_active toggle)

Components:

- components/features/services/service-card.tsx

- components/features/services/variant-table.tsx

- components/features/services/add-service-dialog.tsx

- components/features/services/add-variant-dialog.tsx

Actions:

- "Add Service" button → dialog with name,

duration, buffer inputs

- "Add Variant" per service → dialog with name,

price, ivr_digit inputs

- Inline edit on price (click to edit)

- Plan limit indicator: "3/3 services used.

Upgrade to add more."

Use TanStack Query for data fetching with

cache invalidation on mutations.

## Day 10: Pricing Rules

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

backend-api-specification.md section on pricing-rules.

Implement:

- GET /api/pricing-rules

- POST /api/pricing-rules

- PATCH /api/pricing-rules/[id]

- DELETE /api/pricing-rules/[id]

- lib/validation/pricing.ts — Zod schemas

(amountCents XOR percentage based on rule_type)

Dashboard: app/dashboard/pricing/page.tsx

- 4 tabs: Add-Ons, Surcharges, Weekend

Multipliers, Minimum Charges

- Each tab: table of rules with inline edit

- "Add Rule" button per tab with type-specific form

## Day 11: Quote Engine

### This is the most important day of Week 2

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

qa-testing-plan.md section 1.2 for the complete

test spec.

Implement lib/engine/quote.ts as a PURE function

with NO database imports.

Function signature:

calculateQuote(input: QuoteInput): QuoteResult

Where:

QuoteInput = {

variant: { name: string; basePriceCents:

number }

rules: PricingRule[]

selectedAddOnIds: string[]

scheduledDate: Date | null

}

QuoteResult = {

totalCents: number

lineItems: LineItem[]

}

Rules (apply in order):

1. Start with base price

2. Add selected add-ons

(rule_type = 'add_on')

3. Apply percentage surcharges

(rule_type = 'surcharge_percent') — multiply

current total

4. Apply weekend multiplier if scheduledDate

is Saturday or Sunday

5. Enforce minimum charge if total falls below

(rule_type = 'minimum_charge')

Use Math.round for all decimal calculations.

Write tests/unit/engine/quote.test.ts with ALL 18

test cases from docs/specs/qa-testing-plan.md

section 1.2.

All 18 tests must pass before stopping.

💡 Why This Matters: This function runs inside every phone call and dashboard booking. A bug here causes billing disputes. Get it perfect. Do not move on until all 18 tests pass.

## Day 12: Slot Engine

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

qa-testing-plan.md section 1.3.

Implement lib/engine/slots.ts as a PURE function

with NO database imports.

Function signature:

generateAvailableSlots(input: SlotInput):

Slot[]

Where input includes:

- date (for the day)

- schedule (startTime, endTime for the day)

- existingBookings (array of start/end times)

- blockedSlots (array of start/end times)

- durationMinutes

- bufferMinutes

- timezone (IANA, e.g., 'America/New_York')

Logic:

1. Convert schedule window to Date range in given

timezone

2. Generate candidate slots every

(duration + buffer) minutes

3. Exclude slots that overlap with bookings

(including buffer)

4. Exclude slots that overlap with blocked slots

5. Handle DST transitions correctly

Use date-fns and date-fns-tz.

Write tests/unit/engine/slots.test.ts with all 14

test cases from the spec, including DST transition

and all-day blocked slot cases.

All tests must pass.

## Day 13: Booking State Machine + Redis Lock

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

technical-system-architecture-v2.md section on

createBookingWithLock.

Implement:

1. lib/engine/booking.ts

- validateTransition(from, to): boolean

- Valid transitions only: confirmed → cancelled,

confirmed → completed, confirmed → no_show

- transitionBookingStatus(bookingId, orgId,

toStatus, changedBy, source, metadata)

Uses FOR UPDATE row lock. Inserts

booking_events row.

2. lib/redis/client.ts

- Upstash Redis client singleton

3. lib/redis/slot-lock.ts

- acquireSlotLock(orgId, startAt, ttlSec):

Promise<LockToken | null>

- Uses SET NX with TTL

- Returns null if slot already locked

- releaseSlotLock(token)

4. lib/engine/booking.ts (continued)

- createBookingWithLock(input): Booking

- Acquires Redis lock

- Checks no existing confirmed booking at

that time

- INSERT into bookings

- INSERT into booking_events

- Release lock

- If lock fails: throw SlotUnavailableError

Integration test:

tests/critical/double-booking.test.ts

- 5 concurrent calls to createBookingWithLock

with the same slot

- Assert: exactly 1 succeeds, 4 throw

SlotUnavailableError

- Assert: only 1 row exists in bookings table

## Day 14: Availability Dashboard

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

provider-dashboard.md section 3.7.

Implement:

1. API routes:

- GET /api/availability/schedule

- PUT /api/availability/schedule (replaces all

7 days atomically)

- GET /api/availability/slots?date=...

&variantId=...

- GET /api/availability/blocked

- POST /api/availability/blocked

- DELETE /api/availability/blocked/[id]

2. Dashboard page:

app/dashboard/availability/page.tsx

- Weekly grid: 7 rows (Sunday-Saturday)

- Each row: day name, active toggle, start

time picker, end time picker

- Preset buttons: "Mon-Fri 8-5", "Mon-Sat 8-6",

"Every day 7-7"

- "Save Schedule" button

- Blocked Slots section below: table +

"Block Time" dialog

# Part 10: Week 3 — Bookings & IVR (Days 15–21)

Week 3 is the breakthrough week. By Day 21, a real phone call will complete a booking. This is the moment you've been building toward.

## Day 15: Booking Creation API + Double-Booking Test

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

backend-api-specification.md sections on bookings

endpoints.

Implement:

1. POST /api/bookings

- Validates input (variantId, customerId,

startAt, addOnIds)

- Fetches variant, pricing rules, customer

(all tenant-scoped)

- Calls calculateQuote()

- Calls createBookingWithLock()

- Returns booking with full details

- Triggers n8n webhook (stub for now)

2. POST /api/bookings/quote-preview

- Same inputs but doesn't create a booking

- Just returns the calculated quote

3. lib/validation/bookings.ts

- Zod schemas

4. Integration test:

- Create booking successfully

- Create duplicate → 409

- 5 concurrent requests → exactly 1 succeeds

## Day 16: Cancel, Complete, No-Show

### Claude Code Prompt

> Implement these API endpoints:

- PATCH /api/bookings/[id]/cancel

- PATCH /api/bookings/[id]/complete

- PATCH /api/bookings/[id]/no-show

Each uses transitionBookingStatus() from

lib/engine/booking.

Each triggers the appropriate n8n workflow

(stubs for now).

Each validates the transition is legal

(e.g., can't cancel a completed booking).

Integration tests for all three transitions and

the invalid transitions.

## Day 17: Manual Booking Form

### Claude Code Prompt

> Read docs/specs/provider-dashboard.md for the

"New Booking" flow.

Implement app/dashboard/bookings/new/page.tsx as a

4-step wizard:

Step 1: Customer select

- Search existing by phone/name (debounced search)

- "Create new customer" inline

Step 2: Service select

- Dropdown of services + variants

- Optional add-ons (checkboxes)

- Live quote preview (calls

/api/bookings/quote-preview)

Step 3: Date + time

- Calendar picker

- After date picked, fetch

/api/availability/slots

- Display slots as selectable time chips

Step 4: Review + confirm

- Show all details

- Quote breakdown

- "Confirm Booking" button →

POST /api/bookings

- On success, redirect to

/dashboard/bookings/[id]

Also implement:

- app/dashboard/bookings/page.tsx (list with

filters)

- app/dashboard/bookings/[id]/page.tsx

(detail page)

## Day 18: Twilio Voice Webhook

### Claude Code Prompt

> Read CLAUDE.md. Read docs/specs/

twilio-phone-booking-flow.md in full.

Implement:

1. lib/twilio/validate.ts

- validateTwilioWebhook(req): verifies

x-twilio-signature using Twilio SDK

- Returns { valid: boolean, params: Record }

2. lib/twilio/call-state.ts

- CallState interface (as in spec section 4)

- getCallState(callSid): Promise<CallState

| null>

- setCallState(state): Promise<void>

(10-min TTL)

- deleteCallState(callSid)

- createInitialState(params)

3. lib/twilio/scripts.ts

- Scripts interface as in spec section 5.1

- EN_SCRIPTS constant with all English text

- (Hindi and Mandarin come Day 22)

4. lib/twilio/voices.ts

- VOICE_CONFIG: en -> Polly.Joanna, hi ->

Polly.Aditi, zh-CN -> Polly.Zhiyu

5. lib/twilio/twiml-builder.ts

- say(), gather(), twiml(), twimlResponse()

functions

6. lib/twilio/twiml-states.ts

- greetingTwiml(orgId, businessName) —

trilingual greeting

7. app/api/webhooks/twilio/voice/route.ts

- Validates signature

- Looks up phone_configs by To number

- INSERTs call row

- Creates Redis call state

- Returns greeting TwiML

Integration test: POST with valid signature

returns trilingual TwiML.

## Day 19: IVR Main Menu

### Claude Code Prompt

> Read docs/specs/ivr-states-and-n8n-workflows.md

sections on S1→S2 and S2→S3.

Implement:

1. lib/twilio/speech-to-digit.ts

- SPEECH_DIGIT_MAP for English

(Hindi/Mandarin Day 22)

- resolveSpeechToDigit(speech, lang): string

| null

2. lib/twilio/twiml-states.ts (additions):

- mainMenuTwiml(state) — Book/Cancel/

Reschedule/Callback/Goodbye

- serviceMenuTwiml(state, variants)

3. app/api/webhooks/twilio/gather/route.ts

- Validates signature

- Dispatches on step query param: language,

main-menu, service

- Implements S1 → S2 transition (digit 1-3 →

set lang, return main menu)

- Implements S2 → S3 transition (digit 1 →

fetch variants, return service menu)

- Implements S2 → S19 (digit 9 → goodbye)

- Handles invalid digits (retry count, error

message)

Test: use the curl commands from

docs/specs/qa-testing-plan.md section 6 to

simulate calls.

## Day 20: Quote Readback on Phone

### Claude Code Prompt

> Continue implementing the gather webhook.

Implement:

- S3 → S4 transition (digit 1-6 → lookup variant

by ivr_keypad_digit, calculate quote, store in

Redis state, return quote readback TwiML)

- quoteReadbackTwiml(state) — "Full Detail Sedan

costs $150. Press 1 to book next available.

Press 2 to hear times. Press 9 to go back."

- S4 → S5 (digit 1 → book next — partial,

complete Day 21)

- S4 → S6 (digit 2 → slot list — partial,

complete Day 21)

- S4 → S2 (digit 9 → back to main menu)

Test: call flow through to quote readback.

## Day 21: REAL PHONE CALL COMPLETES BOOKING

### This is the breakthrough day

### Claude Code Prompt

> Complete the IVR booking flow.

Implement:

- S5 (book next): find next available slot across

7 days, get-or-create customer by phone, call

createBookingWithLock, trigger n8n

Play booking confirmed TwiML with

date/time readback

- S6 (slot list): collect 3 slots, store in

state, return slot list TwiML with options 1-3

- S7 (slot pick): book the selected slot, trigger

n8n, play confirmation

- S8 (booking confirmed): final TwiML +

<Hangup/>

Handle edge cases:

- No available slots in 7 days → fullyBookedTwiml

→ back to main menu

- SlotUnavailableError from race condition →

auto-retry next slot (up to 3 times)

Then do this manually:

1. Open ngrok: ngrok http 3000

2. Copy the HTTPS URL

3. Go to Twilio console → your phone number

4. Set Voice webhook to:

https://xxx.ngrok-free.app/api/webhooks/

twilio/voice

5. Call your Twilio number from your phone

6. Navigate through: press 1 for English → 1

to book → 1 for service → 1 to book next

7. Verify the booking appears in your database

and on /dashboard/bookings

⚠ Celebrate This Moment: You just built an AI-powered phone booking system. This is what you've been working toward. Take a break. Share with someone. Tomorrow you add 2 more languages.

# Part 11: Week 4 — Multilingual, Integrations, Billing (Days 22–30)

## Day 22: Hindi & Mandarin IVR

### Claude Code Prompt

> Read docs/specs/twilio-phone-booking-flow.md

sections 5.3 and 5.4 for complete Hindi and

Mandarin scripts.

Add to lib/twilio/scripts.ts:

- HI_SCRIPTS (all phrases in Hindi with Devanagari

characters)

- ZH_SCRIPTS (all phrases in Mandarin)

- SCRIPTS record and getScripts(lang) helper

Add to lib/twilio/speech-to-digit.ts:

- Hindi mappings: ek, do, teen, char, panch,

cheh, nau, haan, nahi, book, cancel

- Mandarin mappings: yi, er, san, si, wu, liu,

jiu, plus Chinese characters 一二三四五六九

Update lib/twilio/speech-format.ts:

- formatDateForSpeech(iso, lang, tz)

- formatTimeForSpeech(iso, lang, tz)

Use HI_MONTHS, HI_WEEKDAYS, ZH_WEEKDAYS arrays.

Manual test: call with lang=2 (Hindi), complete

a booking.

Call with lang=3 (Mandarin), complete a booking.

## Day 23: Cancel & Callback IVR Flows

### Claude Code Prompt

> Read docs/specs/twilio-phone-booking-flow.md

sections on states S9-S11 and S15-S16.

Implement these IVR flows in the gather webhook:

1. Cancel flow (digit 2 from main menu):

- Look up customer by phone (calls.from_number)

- Find their next confirmed booking

- If found: play confirm TwiML (S10)

- If not found: play "no bookings" + return

to main menu (S22)

- On confirm: transitionBookingStatus to

cancelled, trigger n8n, play goodbye (S11)

2. Callback request (digit 4 from main menu):

- INSERT into callback_requests with status

'pending'

- Trigger n8n callback-notifier webhook

- Play "We'll call you back" (S16)

## Day 24: n8n Setup + Booking Confirmed Workflow

### Deploy n8n to Railway

- In Railway dashboard, create new project

- Add service: deploy from Docker image n8nio/n8n:1.64.0

- Add PostgreSQL database for n8n's internal state

- Configure environment variables per docs/specs/deployment-operations-plan.md section 5.2

- Add custom domain: n8n.serviceos.com (or use Railway-generated URL for now)

- Wait for deploy to complete

- Open n8n UI, create admin account

### Claude Code Prompt

> Read docs/specs/ivr-states-and-n8n-workflows.md

section on WF-01 (booking-confirmed).

Implement:

1. lib/n8n/trigger.ts

- triggerWorkflow(slug, payload): never throws,

logs failures

2. Update POST /api/bookings and

/api/webhooks/twilio/gather to call

triggerWorkflow('booking-confirmed',

{orgId, bookingId, ...}) after booking creation

3. In n8n UI, manually create the

booking-confirmed workflow:

- Webhook trigger: POST /webhook/

booking-confirmed

- Fetch org config from PostgreSQL

- Send SMS via Twilio node

- Write to notification_logs

Test end-to-end: book via IVR → verify SMS

arrives at your phone.

## Day 25: Reminders + Cancellation Workflow

### Claude Code Prompt

> In n8n, create:

1. customer-reminder workflow (WF-05):

- Cron trigger: every 15 minutes

- Query bookings due for reminder in the

±8-min window

- Send SMS to each customer

- UPDATE reminder_sent_at

2. booking-cancelled workflow (WF-02):

- Webhook trigger

- Send cancellation SMS

Test: create a booking for 24 hours from now.

Wait 15 minutes. Reminder SMS should arrive.

## Day 26: Google Calendar OAuth

### Claude Code Prompt

> Read docs/specs/google-calendar-integration.md

in full.

Implement:

1. lib/google/tokens.ts

- encryptToken() and decryptToken() using

AES-256-GCM

2. lib/google/oauth.ts

- generateAuthUrl(orgId, userId) with JWT state

- verifyState(stateJwt)

- exchangeCodeForTokens(code)

- refreshAccessToken(encryptedRefreshToken)

3. lib/google/client.ts

- getValidAccessToken(orgId): Promise<

{accessToken, calendarId} | null>

- Automatic refresh with 5-min buffer

4. API routes:

- POST /api/calendar/connect → returns

authUrl

- GET /api/calendar/callback → exchanges

code, UPSERTs calendar_configs

- DELETE /api/calendar/disconnect → revokes

token

- GET /api/calendar/config → returns

connection status

5. Dashboard:

app/dashboard/integrations/page.tsx

- 4 states: not connected, connected-healthy,

connected-error, revoked

- Connect/Disconnect/Reconnect buttons

Add to .env.local:

GOOGLE_CLIENT_ID=...

GOOGLE_CLIENT_SECRET=...

GOOGLE_REDIRECT_URI=http://localhost:3000/

api/calendar/callback

TOKEN_ENCRYPTION_KEY=... (generate with

openssl rand -hex 32)

## Day 27: Google Calendar Event Sync

### Claude Code Prompt

> Read docs/specs/google-calendar-integration.md

sections 4, 6, 7.

Implement:

1. lib/google/calendar.ts

- buildEventBody(params): GoogleCalendarEvent

- createEvent(orgId, event): Promise<string>

(event ID)

- deleteEvent(orgId, eventId): Promise<void>

2. Add to booking-confirmed workflow (WF-01)

in n8n:

- IF calendar connected: create event,

UPDATE bookings.google_calendar_event_id

3. Add to booking-cancelled workflow (WF-02):

- IF event ID exists: delete event, clear field

4. POST /api/calendar/sync (manual backfill)

Test: book via IVR with calendar connected.

Event appears on your Google Calendar within

30 seconds.

## Day 28: Onboarding Wizard

### Claude Code Prompt

> Read docs/specs/frontend-page-structure.md

section C.

Implement the 5-step onboarding wizard:

1. app/onboarding/layout.tsx — progress bar

+ step gate

2. app/onboarding/industry/page.tsx —

industry + business name + timezone

3. app/onboarding/services/page.tsx —

pre-loaded templates, customizable

4. app/onboarding/availability/page.tsx —

weekly schedule

5. app/onboarding/phone/page.tsx — Twilio

number provisioning

6. app/onboarding/billing/page.tsx — plan

selection (stub until Day 29)

API endpoints:

- POST /api/org/create (creates org +

member, advances onboarding_step)

- POST /api/onboarding/services (bulk-create

services from template)

- POST /api/onboarding/availability

(save schedule)

- POST /api/onboarding/phone (provision

Twilio number, save phone_config)

- POST /api/phone/provision (uses Twilio SDK

to buy number)

Redirect logic: middleware checks

organizations.onboarding_step and redirects

to the correct step.

## Day 29: Stripe Billing

### Claude Code Prompt

> Read docs/specs/stripe-billing-model.md in full.

Implement:

1. lib/billing/plans.ts

- PLAN_LIMITS constant for all 3 tiers

- PRICE_IDS mapping from .env

- tierFromPriceId(), isAnnual()

2. lib/billing/gate.ts (replace stubs):

- getOrgTier(orgId)

- checkCountableLimit()

- checkMeteredLimit()

- requireCountableLimit()

- requireBooleanFeature()

3. lib/billing/access.ts

- getAccessLevel(orgId): 'full' |

'read_only' | 'billing_only' | 'locked'

4. API endpoints:

- POST /api/billing/checkout (creates

Stripe Checkout session)

- POST /api/billing/portal (creates

Customer Portal session)

- GET /api/billing/subscription (plan +

usage data)

- POST /api/webhooks/stripe (all 5 event

handlers)

5. Dashboard: app/dashboard/billing/page.tsx

- Plan card, usage meters, Stripe portal

link

- Warning banners for past_due, cancelled

states

6. Complete onboarding/billing step to redirect

to Stripe Checkout

7. Add to .env.local all 6 Stripe price IDs

Enable feature gates everywhere they're needed:

- POST /api/services: requireCountableLimit(

'maxServices')

- POST /api/org/members/invite:

requireCountableLimit('maxTeamMembers')

- POST /api/calendar/connect:

requireBooleanFeature('googleCalendarSync')

- etc.

Test the full flow: sign up → onboarding →

Stripe Checkout (use test card 4242 4242 4242

4242) → land on dashboard with trialing status.

## Day 30: Launch Checklist + Production Deploy

### Claude Code Prompt

> Read docs/specs/deployment-operations-plan.md

section 12 (release checklist).

Run the pre-launch checklist (30 items). For each,

verify manually or via test script. Fix any

failures.

Then deploy to production:

1. Vercel:

- Create production environment variables

(use production Clerk, Stripe live mode,

production Neon branch)

- Set up the app.serviceos.com custom domain

- Deploy from main branch

2. Railway:

- Create production n8n instance with

n8n.serviceos.com custom domain

- Import all 9 workflows from JSON files

- Activate each workflow

- Update webhook URLs to production

3. Stripe:

- Switch to live mode

- Recreate the 3 products and 6 prices in

live mode

- Update production env vars with live

price IDs

- Set up webhook endpoint pointing to

app.serviceos.com

4. Twilio:

- Verify A2P 10DLC is approved

- Transfer any test numbers to production

account (or buy new numbers)

- Update webhook URLs to production

5. Google Calendar:

- Update OAuth redirect URI in GCP console

to production URL

- Submit for Google verification (if not done)

6. Final smoke tests:

- Call the production Twilio number from

your phone

- Complete a booking

- Verify SMS arrives

- Verify calendar event appears

- Check every item on the 30-item launch

checklist

7. Onboard your first beta user.

⚠ You Did It: If you got here, you built a multi-tenant SaaS platform in 30 days. The first paying customer is worth more than any feature you could polish next. Focus on them.

# Part 12: Testing and Quality Assurance

Testing happens throughout the build, not at the end. This part explains what to test, when, and how.

## 12.1 The Testing Pyramid

You'll write three types of tests:

| Type | Count | When to Run | What It Tests |
| --- | --- | --- | --- |
| Unit Tests | ~160 | Every save | Pure functions (engines, validators, helpers) |
| Integration Tests | ~80 | Every commit | API routes with real database |
| End-to-End Tests | ~20 | Before production deploy | Full user flows in a browser |

## 12.2 Mandatory Critical Tests

These tests protect against the most damaging bugs. They cannot be skipped:

- Double-booking prevention: 5 concurrent bookings for same slot → only 1 wins

- Tenant isolation: Org A cannot read or modify Org B's data

- Slot release: Cancelling a booking makes the slot available again

- Access control: Past-due > 7 days = read-only dashboard

- Webhook signatures: Invalid Stripe/Twilio signatures return 4xx

- IVR end-to-end: Real webhook sequence creates a booking

- Reminder timing: 24-hour reminder fires in the correct window

- Quote determinism: Same inputs → same output, 100 runs in a row

## 12.3 Running Tests

# Run all unit tests

npm test -- tests/unit

# Run specific test file

npm test -- tests/unit/engine/quote.test.ts

# Run with watch mode (reruns on file change)

npm test -- --watch

# Run integration tests

npm test -- tests/integration

# Run critical tests

npm test -- tests/critical

# Run Playwright E2E tests (requires staging deploy)

npx playwright test

## 12.4 What to Do When Tests Fail

Test failures are valuable data. They tell you something's wrong before it reaches production. Steps:

- Read the failure message carefully. It usually tells you exactly what's wrong.

- Check what changed recently. Run `git diff` or `git log --oneline -10`.

- Ask Claude Code: 'This test is failing: [paste error]. Fix the code, not the test.'

- Never 'fix' a test by making it less strict. If it's catching a real bug, the bug gets fixed, not the test.

## 12.5 Manual Testing Checklist

Before each weekly deploy to staging, manually test these:

- Sign up with a new email

- Complete full onboarding

- Add a service and a variant

- Set weekly schedule

- Call Twilio number, complete booking in all 3 languages

- Try pressing wrong digits — should get error and retry

- Cancel booking via dashboard

- Cancel booking via phone

- Upgrade plan via Stripe portal

- Invite a team member

- Log in as team member — verify restricted access

- Resize browser to 375px — verify mobile works

# Part 13: Deploying to Production

Deployment is the process of moving your code from your laptop to the live internet. This part walks through the full production launch.

## 13.1 The Three Environments

| Environment | URL | When to Use | Who Sees It |
| --- | --- | --- | --- |
| Local (dev) | localhost:3000 | Active coding | You only |
| Staging | staging.serviceos.com | Testing before prod | You + team + beta testers |
| Production | app.serviceos.com | Live customers | Everyone |

## 13.2 Deployment Flow

Code flows through environments in one direction:

Your laptop (dev)

↓ git push

GitHub

↓ (automatic)

Vercel Preview (*.vercel.app)

↓ Merge PR

Staging (staging.serviceos.com)

↓ Manual approval

Production (app.serviceos.com)

## 13.3 Deploying to Staging

Staging is deployed automatically when you merge to main. Your job is to verify it works:

- Make your changes on a feature branch

- Push to GitHub: `git push origin feature-name`

- Create a Pull Request to main branch

- Review the Vercel Preview URL

- Merge PR to main

- Vercel automatically deploys to staging

- Run staging smoke tests

## 13.4 Deploying to Production

Production is manual. Never auto-deploy to production — humans must verify.

### Pre-Production Checklist (20 items)

- All tests pass on main branch

- Staging smoke test passes

- No unresolved Sentry errors

- Database migration reviewed (backward compatible)

- New environment variables documented

- No secrets in code (run grep check)

- New API changes have Zod validation

- New features respect plan gating

- Test coverage didn't drop

- Twilio A2P 10DLC is approved

- Google OAuth verification is complete

- Stripe live products are configured

- Cron jobs in n8n are active

- Backup verified — pg_dump in R2

- Runbooks accessible

- Team members know who's on-call

- Rollback procedure tested

- Monitoring alerts configured

- Status page updated if needed

- Announcement post drafted

### Production Promotion

- In Vercel dashboard, go to Deployments

- Find the staging deployment you verified

- Click 'Promote to Production'

- Confirm in the dialog

- Watch the production deployment log

- Run post-deploy smoke tests

### Post-Deploy Verification

Within 30 minutes of deploying:

- Visit app.serviceos.com/api/health — returns { status: 'healthy' }

- Sign in with test account

- Call production Twilio number, complete booking

- Check Axiom dashboard for any error spike

- Check Sentry for new errors

- Verify Stripe webhook arrived

- Verify n8n cron workflows are running

## 13.5 Rolling Back a Bad Deploy

If something breaks in production:

### Quick Rollback (Vercel)

- Go to Vercel → Deployments

- Find the last known good deployment

- Click the three dots → 'Promote to Production'

- Production reverts in 30 seconds

### Database Rollback (if migration caused issue)

- Go to Neon console

- Branches → Create branch from main at timestamp before the bad migration

- Update production DATABASE_URL to point to the restore branch

- Redeploy Vercel with updated env var

⚠ Communicate During Incidents: If customers are affected by an outage, tell them. Post to Twitter. Email them. Silence is worse than bad news.

# Part 14: Post-Launch Operations

The real work begins after launch. This part covers what to do in your first 90 days.

## 14.1 Daily Tasks (Monday–Friday Morning)

- 9:00 AM — Review overnight alerts: Check Slack alerts channel. Any paging events?

- 9:05 AM — Check n8n executions: Any workflow failures in last 24h?

- 9:10 AM — Check Sentry: Any new unresolved errors?

- 9:15 AM — Review Stripe: Any failed payments? Any disputed charges?

- 9:20 AM — Spot-check IVR: Call your own Twilio number, complete a booking. Takes 2 minutes.

## 14.2 Weekly Tasks (Monday)

- Review weekly metrics: bookings, calls, SMS delivery, IVR completion rate

- Review MRR growth: new orgs, churn, upgrades

- Triage Sentry issues: assign or close each one

- Check Twilio usage and spending

- Update dependencies: `npm audit` and review Dependabot PRs

- Customer feedback: read every support ticket, note patterns

## 14.3 Monthly Tasks

- Review slow database queries in Neon query insights

- Verify backup restoration works (restore to test branch, spot-check)

- Rotate any credentials that need rotation

- Cost review: actual vs projected spend

- Feature usage analysis: which plan features are used/unused?

- Customer interviews: talk to 3 customers for 20 minutes each

## 14.4 When Something Breaks

### Runbook: Failed Booking

A customer reports their call didn't book.

- Get the phone number they called from

- Check calls table: `SELECT * FROM calls WHERE from_number = '+15551234567' ORDER BY started_at DESC LIMIT 5;`

- Look at ivr_exit_step to see where they dropped off

- Check Axiom logs for errors during that call (filter by call_sid)

- Identify cause: slot unavailable? system error? caller hung up?

- If system error: file a bug, fix, deploy

- Contact customer: apologize, book them manually, follow up

### Runbook: SMS Not Arriving

- Check notification_logs: was it sent?

- If status=sent, check Twilio console for delivery status

- If status=failed, check error_message

- If n8n workflow failed: check n8n execution log, manually retrigger

- If Twilio delivery failed: verify recipient number, A2P 10DLC approval

### Runbook: n8n Down

- Check Railway dashboard — is container running?

- Check logs for crash reason

- Click Redeploy to restart

- If OOM error: increase memory (512MB → 1024MB)

- During outage: bookings are still created, SMS delayed until recovery

- If down >1 hour: send manual SMS for affected bookings via Twilio console

## 14.5 Growing the Business

### First 30 Days Post-Launch

- Onboard 5 paying customers (not free beta, actual paying)

- Call each customer weekly to learn how they're using it

- Write 3 case studies / testimonials

- Fix the top 10 customer pain points

- Start basic marketing: SEO landing pages, Google Ads test

### Days 30–90

- Target 25 paying customers

- Ship 2–3 customer-requested features per month

- Build content: blog posts for SEO ('best booking software for car detailers')

- Start considering Phase 2 features: online booking widget, Stripe Connect

- Consider hiring: first support person, or second developer

## 14.6 Key Metrics to Track

| Metric | Target Month 1 | Target Month 3 |
| --- | --- | --- |
| Paying customers | 5 | 25 |
| Monthly Recurring Revenue | $400 | $2,000 |
| Completed bookings/month | 50 | 500 |
| IVR completion rate | > 30% | > 50% |
| SMS delivery rate | > 95% | > 98% |
| Customer-reported bugs/week | < 5 | < 2 |
| Support tickets/customer/month | < 2 | < 1 |
| Churn rate | < 10% | < 5% |

## 14.7 Phase 2 Features (V2)

After you have 25 paying customers and things are stable, plan Phase 2. In rough priority order:

- Online booking widget (embed on business websites)

- Stripe Connect (customer-facing payments)

- Email notifications (in addition to SMS)

- Multi-technician scheduling (2–3 techs, assign jobs)

- Two-way Google Calendar sync (manual events block slots too)

- Additional verticals: HVAC, landscaping, pest control

- Platform admin tools (internal operations)

- Mobile app for staff (native iOS/Android)

# Final Thoughts

## You've Come This Far

If you read this entire document, you understand more about SaaS architecture than most founders do. You have:

- 15 architectural specifications covering every layer

- A concrete 30-day build plan with daily tasks

- Specific Claude Code prompts for each day

- Account setup procedures for all 12 services

- Testing strategy and acceptance criteria

- Deployment and operations runbooks

- 90-day post-launch playbook

## The Three Things That Matter Most

### 1. Start Before You Feel Ready

You will never feel fully ready. The specs are complete, the tools are installed, Claude Code is waiting. Run `claude` tomorrow morning. Start Day 1.

### 2. Ship Ugly Before Polishing

The ugliest dashboard in the world that takes real phone bookings beats the most beautiful dashboard that doesn't exist. Polish comes after users.

### 3. Talk to Customers Before Writing More Features

By Day 21, you have a working IVR. Stop coding. Call three potential customers (detailing shops, cleaning services). Let them try it. Their feedback is worth more than any feature you imagine. Their real-world usage shapes Weeks 4–12 better than your planning did.

## When You're Stuck

Every project hits walls. When you hit one:

- Take a walk. Physical movement clears mental blocks.

- Re-read the relevant spec file. Often the answer is there.

- Start a fresh Claude Code session. Fresh context helps.

- Post to a developer community (r/SaaS, Indie Hackers). Describe the problem.

- Sleep on it. Many bugs dissolve with rest.

## Celebrate the Wins

Building a SaaS is mostly grinding. But there are breakthrough moments:

- Day 1: The Next.js app runs locally for the first time

- Day 7: You sign up, log in, see the dashboard

- Day 11: Quote engine tests pass (18 of 18)

- Day 15: Double-booking test passes (5 concurrent → 1 wins)

- Day 21: A real phone call books a real appointment

- Day 29: Your own credit card successfully subscribes to your own product

- Day 30: First paying customer onboards

- Day 60: $1,000 MRR

- Day 90: 25 paying customers

Write each of these down when they happen. Screenshot them. Share with someone who matters to you. These are the wins that make the grind worth it.

## Good Luck

The hard thinking is done. The planning is complete. The tools are ready. The path is clear.

What's left is execution — and execution is just doing the next thing, then the next thing, one day at a time, for 30 days.

Monday morning. Terminal open. Type `claude`. Begin.

— End of Guide —